# Risk Assessment & Mitigation Plan

Project 6: Factors Influencing Student Performance with SQL

# 1. Overview

The purpose of this document is to identify potential risks that could impact the successful completion of Project 6 and to define proactive strategies to mitigate these risks.

# 2. Risk Matrix

| Risk Description | Category | Impact Level | Mitigation Strategy |
| --- | --- | --- | --- |
| Tight Deadline (Thursday) | Schedule | High | Strict adherence to the Gantt chart and daily progress syncs by the PM. |
| Database Connectivity Issues | Technical | Medium | Use local PostgreSQL backups and containerize the environment with Docker. |
| Inconsistent Data Quality | Data | Medium | Member 4 (DB Engineer) to implement robust data cleaning and validation scripts. |
| Integration Conflicts | Collaboration | High | All members must use the shared Google Drive folder with clear versioning (e.g., v1, v2). |
| Stakeholder Requirement Change | Management | Low | Freeze requirements after Member 2 completes the SRS document. |
| Team Member Absence | Resource | Medium | Cross-training: Documentation for each role is shared so another member can assist. |

# 3. Monitoring & Review

The Project Manager will review this Risk Assessment daily until the final submission on Thursday. Any emerging risks will be communicated immediately via the team communication channel.